## Slide 1: D2
Group 9

## Slide 2: About our group
Members – who is doing what
Meetings – weekly formal meeting plus additional informal meetings throughout the working week
Dynamics – we get on well (we stormed during sad. Now we are performing). Smooth progression so far.

## Slide 3: Language and tools for development
English
SVN: Unix: terminal; Windows: TortoiseSVN
Eclipse
  Plugin: Google WBPro, SVN team
Java
  GUI: Swing
    Lightweight
    Multi platform compatibility
  Model: XML

## Slide 4: evidence of early analysis & design
MVC formed the core of our project
  Project planning
  Design
General analysis and design: class diagrams and use case diagrams
Demo

## Slide 5: Class diagram so far
<ed add class diagram>

## Slide 6: Architectural concepts
Our approach to the MVC architecture
Block diagram of the core architecture
  <Diagram here, ed>

## Slide 7: Project so far
Current state: programming, testing, refining analysis and design
Plans: We are on target in terms of the work allocations and gantt chart times
Time budget: On budget
Notes: Middle gantt chart

## Slide 8: Time spent
Graph (of actual time spent by each member and compare to the planned time) <kelvin>

## Slide 9: Time spent
Another graph <kelvin>