## Slide 1: D2
Group 9
Brian, Edward, Oscar, Kristian, Kelvin

## Slide 2: About our group
Meetings – weekly formal meeting plus additional informal meetings throughout the working week
Dynamics – we get on well (we stormed during sad. Now we are performing). Smooth progression so far.
Spiral development model

## Slide 3: Language and tools for development
SVN: Unix: terminal; Windows: TortoiseSVN
Eclipse
  Plugin: Google WBPro, SVN team
Java
  GUI: Swing
    Lightweight
    Multi platform compatibility
  Model: XML

## Slide 4: Evidence of early analysis & design
MVC formed the core of our project
  Project planning
  Design
General analysis and design: class diagrams and use case diagrams

## Slide 5: Architectural concepts

## Slide 6
Demo

## Slide 7: Project so far
Current state: programming, testing, refining analysis and design
Plans: What's happening next
Changes: Gantt Chart
Notes: Middle gantt chart

## Slide 9: Time spent
Chart: Actual time spent distribution till 3rd March 2012
| Edward | Kristian | Brian | Oscar | Kelvin
 | 12.5 | 15 | 8 | 14.75 | 12
P.S. Expected time spent / Person : 16

## Slide 10: Time spent
Chart: Actual time spent and expected time spent till 3 March
| 40949 | 40955 | 40962 | 40971
Actual time spent (Weekly / Total) | 18.5 | 25 | 44.75 | 62.25
Expected time spent (Weekly / Total) | 24 | 27.5 | 42 | 78