Chronological account

1. Not much work done, first formal meeting, first informal meeting.
2. Deadline for project plan. Appointed time manager as a solution to making sure deadline is being stuck to and hours worked is being recorded in a universal format. Appointed document manager to ensure work that we hand in as a group reads consistently and uses a uniform house style.
3. Establish a proper folder structure for SVN. Working pairs was appointed. Architectural design and HCI design was discussed in formal and informal meeting.
4. Coding begins on Model and View. Formal meeting reviewed progress. Controller person helps out with View.
5. Discussed ideas for D2. Prepared code and presentation for D2.
6. Code freeze. Rehearsal and presentation of D2.
7. Reviewed coding progress. Work begins on D3.

Easter vacation: no work was done.

1. Splitting /src folder into model and view is no longer a good solution as controller is being developed. /src was refactored and everyone was informed and adapted in good time.
2. Not establishing interfaces well enough made programming Controller hard. Brian had to communicate frequently with both Model and View people to get an idea of how those components work.
3. Hand in for this document.