Time spent per member per week and activity

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Process / Member | Edward | Kristian | Brian | Oscar | Kelvin |
|  | Week 1 | 5 | 5 | 3.5 | 3 | 3 |
| **1** | **Project Plan** | | | | | |
| 2 | Gantt Chart and Work Breakdown | 4 | 4 |  |  |  |
| 3 | Risk Analysis |  |  |  | 2 |  |
| 4 | Budget |  |  |  |  | 2 |
| 5 | Project Management |  |  | 2.5 |  |  |
| 6 | Reviewing | 1 | 1 | 1 | 1 | 1 |
|  | Week 2 | 1 | 1.5 | 1 | 2 | 1 |
| **7** | **Analysis, Design and Testing** | | | | | |
| 8 | Title, Introduction and Revision History | 1 |  |  |  |  |
| 9 | Description of Approach |  | 1.5 |  |  |  |
| 10 | UML for Requirements |  |  | 1 |  | 1 |
| 12 | Human Computer Interaction |  |  |  | 2 |  |
|  | Week 3 | 7 | 3 | 2 | 8.75 | 5.25 |
| **7** | **Analysis, Design and Testing** | | | | | |
| 8 | Title, Introduction and Revision History |  |  |  |  | 0.25 |
| 9 | Description of Approach |  | 1 |  |  |  |
| 11 | UML for Design | 1 |  |  |  |  |
| 12 | Human Computer Interaction | 2 |  |  | 2 |  |
| 15 | Reviewing | 2 | 2 | 2 | 2 | 2 |
| **16** | **Programming** | | | | | |
| 17 | Model |  |  |  | 4.75 | 3 |
| 18 | View | 2 |  |  |  |  |
|  | Week 4 | 1 | 7 | 1.5 | 2.5 | 3.5 |
| **7** | **Analysis, Design and Testing** | | | | | |
| 12 | Human Computer Interaction | 1 |  |  |  |  |
| 13 | Test plan |  |  | 1.5 |  |  |
| **16** | **Programming** | | | | | |
| 17 | Model |  |  |  | 2.5 | 3.5 |
| 18 | View |  | 7 |  |  |  |
|  | **Subtotal** | 14 | 16.5 | 8 | 16.25 | 12.75 |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Process / Member | Edward | Kristian | Brian | Oscar | Kelvin |
|  | Week 5 | 11 | 7 | 6 | 7.75 | 6.25 |
| **7** | **Analysis, Design and Testing** | | | | | |
| 12 | Human Computer Interaction | 2.5 |  |  |  |  |
| **16** | **Programming** | | | | | |
| 17 | Model |  |  |  | 1.75 | 0.25 |
| 18 | View | 2.5 | 1 |  |  |  |
| 24 | **Presentation** | | | | | |
| 25 | Discussion and Group Preparation | 4 | 4 | 4 | 4 | 4 |
| 26 | Prepare Slides | 1 | 1 | 1 | 1 | 1 |
| 27 | Rehearsal | 1 | 1 | 1 | 1 | 1 |
|  | Week 6 | 0 | 0 | 6 | 0 | 0 |
| **16** | **Programming** | | | | | |
| 18 | View |  |  | 2 |  |  |
| 19 | Controller |  |  | 4 |  |  |
|  | Week 7 | 0 | 0 | 6 | 3.5 | 0 |
| **16** | **Programming** | | | | | |
| 17 | Model |  |  |  | 3.5 |  |
| 19 | Controller |  |  | 6 |  |  |
|  | Week 8 | 12.25 | 0 | 2 | 5 | 8 |
| **7** | **Analysis, Design and Testing** | | | | | |
| 9 | Description of Approach | 1.5 |  |  |  |  |
| 10/11 | UML | 0.5 |  |  |  |  |
| 13 | Test plan | 1 |  | 2 |  |  |
| **16** | **Programming** | | | | | |
| 17 | Model | 0.5 |  |  | 2.5 | 4 |
| 18 | View | 2 |  |  |  |  |
| 19 | Controller | 2.5 |  |  |  |  |
| 20 | Integration | 4.25 |  |  |  |  |
| 21 | **Testing** | | | | | |
| 22 | Unit testing |  |  |  |  | 2.5 |
| 32 | **Final Report** | | | | | |
| 32 | Final Report |  |  |  | 2.5 | 4 |
|  | Total | 37.25 | 23.5 | 21.5 | 32.5 | 29.5 |