Location: 5025 Hartley Library

Date and time: 13 Feb 2012, 1400-1500

Present: Brian Yu, Kristian Elliott, Oscar Mariani Elola, Sassan Maleki, Yun-Chak Chan, Edward Seabrook

Absent: null.

To do:

Decide on classes and Interfaces so we can progress to programming

Make good progress on the Analysis and Design documents by next meeting.

Discussed

What we have done since the last meeting

What Wireframe tools we may use: Pencil project, Balsamiq

What UML tools we may use: Gliffy

Questions and decisions to do with use case diagram.

If we need an actor to represent a database or not.

If we will save airports or runways.

Agreed during meeting:

**Use Cases**

* Separate edit use case from create/save/load use case for obstruction and
* Add Delete use case for deleting saved airports and obstacles.
* Actor not connected to the view visualisation use case and rename to update visualisation.
* Placing object implies selecting runway

**Airport or Runway**

* Decided to save airports that contain one or more runways not just runways after reviewing project definition

**CRC cards**

* Decided we will use CRC cards to help with the implementation

Tasks Allocated

Finish description of approach – Kristian

CRC cards – Edward

Finishing Use Case Diagram – Brian, Kelvin

Initial Wireframes – Oscar

Next Meeting

24/2/12 – 1500-1600

Chair – Kelvin

Recorder - Edward